## Slide 1
Cloud-based Transcription of Tamil Speech
Guide: Dr. A.Shahina
Sandeep S (185002086)
N.Srividhya (185002103)
Notes: 1
1
Explain what is transcription, translation and what it means about cloud based. Mention what is unique about out project . Tell about automatic speech recognition (imp) transcrition

## Slide 2
Overview
  Problem statement: Reliable and cost-effective transcription of Tamil speech
  Solution approach
    Build an ASR model for cost-effective transcription
    Deploy model in cloud to enable global accessibility
    Develop a website for convenient use of deployed model

## Slide 3
Project Management

## Slide 4
Tasks Undertaken
  Developing Project Planning Timeline
  Regular meetings with project mentor (every Saturday)
  Assigning tasks to team members using Agile Story Board

## Slide 5
Project Story Board

## Slide 7
Model Build Lifecycle

## Slide 8
Review 0
Review 1
Review 3
Problem definition
SoW estimation
Review 2
ASR Model v1
Language Model
Datasets finalization and pre-processing
09/04/22 – 12/04/22: Exploratory Analysis of ULCA Corpus
13/04/22 – 21/04/22: Testing of Model A on ULCA
21/04/22 – 23/04/22: Analysis of Test Results
23/04/22 – 02/05/22: Training of Model B
Oct 2021
Apr 2022
Today
Project Timeline

## Slide 9
System Design
Dataset Preprocessing
ASR Model Training
Training AM
Building LM
Testing and Analysis
Deploying the Model in Cloud

## Slide 10
Current Progress

## Slide 11
Review 1 follow-up
  Exploratory analysis of ULCA corpus
  Testing of performance of Model A on ULCA
  Analysis of test results
  Development of Model B

## Slide 12
Exploratory Analysis of ULCA Corpus
Chart: 
| news | religion | education | technology | general | entertainment | healthcare | sports
Domain Percentage | 60.4229 | 16.0225 | 8.406 | 8.2451 | 3.2385 | 1.8355 | 1.6081 | 0.2215

## Slide 13
Model A Test Results

## Slide 14
Overall Test Results

## Slide 15
Domain-wise Test result analysis

## Slide 18
Strength of LM and AM

## Slide 19
  Statistics:
  LM Data consists news related words in majority.
Domain | Count of Words in ULCA
News | 133974
Religion | 75663
Education | 57863
Technology | 31541
General | 21714
Entertainment | 16991
Sports | 3880
Healthcare | 12617

## Slide 20
  Statistics:
  Words in Training dataset (AM data) consists news related words in majority
Domain | Count of Words in ULCA
News | 37838
Religion | 28975
Education | 24312
Technology | 11348
General | 9489
Entertainment | 7979
Sports | 1759
Healthcare | 6680

## Slide 21
  Total OOV Words not known to LM: 76.
  Total OOV Words not known to AM: 1,16,107.

## Slide 22
Conclusions from testing Model A
  Model performs well for Tamil news as the rate of speech is controlled and generally noise-free.
    Aided by LM trained on large amount of news articles
  ULCA dataset has a wide variety of audio distributions not present in training datasets
  Model performed poorly when exposed to real-time speech conditions like noise, rate of speech etc.
    Need to make model more robust

## Slide 23
Building ASR Model B

## Slide 24
Dataset Selection
CommonVoice (195 hrs)
OpenSLR (7 hrs)
Model Training
Running train script with the processed datasets
Model Testing
Microsoft Open Research (45 hrs)
Saving final model after 36 epochs
Testing model performance on test-dataset and custom audio
Analysis of test results obtained
DeepSpeech Augmentation options selected: Pitch, tempo, loudness etc.
Notes: Justify each step

## Slide 25
  Testing Model B on ULCA
  Performance Comparison of Model A and B
  Selection and finalization of ASR model
  Packaging and containerization of model and environment
  Development of user interface (web-app)
Next Steps

## Slide 26
Thank You